## Slide 1: St. Peter’s, Alstonefield
A PCC’s experience of installing a toilet
in a Grade 1 church
Jon Lane, voluntary Project Manager, December 2019
With acknowledgement to Chris Hesketh, CTD Architects, Leek

## Slide 2: Problem:
Large, beautiful, old church, always open to visitors
Small village, tiny congregation, little money
Need to host more events and attract more visitors, but … no toilet!
Grade 1 listed, hence many planning restrictions

## Slide 3
It is a beautiful church…

## Slide 4
… which is open all the time

## Slide 5: Design approach:
PCC sees a toilet as an investment, not a cost
Toilet to be top quality, wheelchair access, baby changing etc.
The whole toilet room to be removable without a trace
The unused South Porch was the agreed best location
To avoid excavation in the churchyard: a low-flush toilet with macerator and holding tank

## Slide 6
The 13th-Century South Porch…

## Slide 7
… which has been used only as a store-room since the 1880s

## Slide 8: Approval procedure:
Lichfield DAC is the authorising body
Insists on design by Church Architect
Main interest is aesthetic, little interest in function or cost
This approval process took two years

## Slide 9: Construction:
Obtained quotes from local contractors
DAC gave various authorisations easily
Construction itself was simple, took two months
Site supervision by Church Architect would have been costly – fortunately, DAC recognised Jon Lane as acceptable supervisor

## Slide 10
The toilet floor under construction, resting on the stone floor

## Slide 11
The partition walls going up, fixed only into mortar joints

## Slide 12: The finished toilet:
Achieved the design aims
Convenient and pleasant to use
Admired by the community members
Quite high-maintenance e.g. emptying tank, checking that the macerator, alarms etc are working

## Slide 13
This is the existing door from the nave

## Slide 14
Behind it is the new partition wall and door

## Slide 15
Behind that is the new toilet room

## Slide 16
The toilet is to full Doc M wheelchair-accessible specification

## Slide 17
The handbasin and back of the new door, and the exposed masonry vault

## Slide 18
Outside the Porch, showing the new doors to the service area…

## Slide 19
… containing the macerator and holding tank, which is pumped out from here when full

## Slide 20: Financials:
Think of a budget and double it! – this cost £20k
Architect’s fees were ¼ of total cost
Funds were raised over three years from: special events, local individual donors, two Trusts

## Slide 21: Thank you You are welcome to visit at any time: St. Peter’s Church, Alstonefield, Ashbourne, Derbyshire DE6 2FX